SPRINT PLANNING REPORT

Telemedicine Platform for Virtual Doctor Consultations

Agile Sprint Planning & User Story Workshop

# Table of Contents

| No. | Section | Page |
| --- | --- | --- |
| 1 | Project Vision and Stakeholders | 3 |
| 1.1 | Project Vision | 3 |
| 1.2 | Key Stakeholders | 3 |
| 2 | Epics and User Stories | 4 |
|  | Epic 1: Patient Registration and Authentication | 4 |
|  | Epic 2: Doctor Scheduling and Appointment Booking | 4 |
|  | Epic 3: Real-Time Video Consultation | 4 |
|  | Epic 4: Electronic Medical Records (EMR) | 4 |
|  | Epic 5: Digital Prescription Management | 4 |
|  | Epic 6: Payment and Notifications | 4 |
|  | Epic 7: Admin, Security and Reliability | 4 |
| 3 | Acceptance Criteria | 5 |
| 4 | Product Backlog (Prioritized) | 6 |
| 5 | Sprint Backlog (Sprint 1) | 7 |
| 6 | Story Point Estimation | 8 |
| 7 | Sprint Goal and Expected Deliverables | 9 |
| 7.1 | Sprint Goal | 9 |
| 7.2 | Expected Deliverables | 9 |
| 8 | Risks and Mitigation Plan | 9 |
| 8.1 | Key Risks | 9 |
| 8.2 | Mitigation Strategies | 9 |

# 1. Project Vision and Stakeholders

## 1.1 Project Vision

The goal of this project is to build a secure and easy-to-use telemedicine platform. The platform will let patients talk to doctors online, book appointments, receive digital prescriptions, and store their medical records safely. It will reduce travel time and waiting time for patients, especially those living in rural or remote areas. The system will be secure, reliable, and simple to use for patients, doctors, and administrators.

## 1.2 Key Stakeholders

| Stakeholder | Role in the Project |
| --- | --- |
| Patient | Registers on the platform, books appointments, joins video calls, and views prescriptions and medical records. |
| Doctor | Sets availability, accepts appointments, conducts video consultations, and issues digital prescriptions. |
| Administrator | Manages user accounts, doctor onboarding, system settings, and monitors platform performance. |
| Hospital / Clinic Management | Oversees service quality, staffing of doctors, and compliance with healthcare rules. |
| Payment Gateway Provider | Processes consultation fees and refunds securely. |
| IT / Support Team | Maintains platform uptime, security, and technical support for users. |
| Regulatory Bodies | Set healthcare data protection and privacy rules the platform must follow. |

# 2. Epics and User Stories

The requirements are grouped into seven epics. Each epic is broken down into user stories written in the format: As a <user>, I want <feature>, so that <benefit>.

## Epic 1: Patient Registration and Authentication

- As a patient, I want to create an account with my basic details, so that I can access the platform.

- As a patient, I want to log in securely using my email and password, so that my personal data stays protected.

- As a user, I want role-based access (patient, doctor, admin), so that I only see features meant for my role.

## Epic 2: Doctor Scheduling and Appointment Booking

- As a doctor, I want to set my available time slots, so that patients can book appointments only when I am free.

- As a patient, I want to search for doctors by specialty, so that I can find the right doctor for my problem.

- As a patient, I want to book an appointment in an available slot, so that I can consult a doctor without visiting the hospital.

- As a patient, I want to reschedule or cancel my appointment, so that I can manage changes in my plans.

## Epic 3: Real-Time Video Consultation

- As a patient, I want to join a secure video call with my doctor at the scheduled time, so that I can get a consultation from home.

- As a doctor, I want to view the patient's basic health history before the call, so that I can prepare for the consultation.

- As a patient or doctor, I want the call to be encrypted, so that our conversation stays private.

## Epic 4: Electronic Medical Records (EMR)

- As a doctor, I want to add consultation notes to a patient's record, so that the history is available for future visits.

- As a patient, I want to view my past medical records, so that I can track my health over time.

- As an administrator, I want medical records stored securely, so that patient data privacy is protected.

## Epic 5: Digital Prescription Management

- As a doctor, I want to create a digital prescription after a consultation, so that the patient gets the right medicine details.

- As a patient, I want to download or view my prescription, so that I can buy the prescribed medicine.

## Epic 6: Payment and Notifications

- As a patient, I want to pay the consultation fee online, so that I can complete the booking without visiting in person.

- As a patient, I want to receive a reminder notification before my appointment, so that I do not miss the consultation.

- As a doctor, I want to receive a notification when a new appointment is booked, so that I am aware of my schedule.

## Epic 7: Admin, Security and Reliability

- As an administrator, I want to manage doctor and patient accounts, so that the platform stays organized and safe.

- As an administrator, I want to view system usage reports, so that I can monitor platform performance.

- As a user, I want the platform to stay available with minimal downtime, so that I can use it whenever needed.

# 3. Acceptance Criteria

Acceptance criteria for the key user stories selected for the first sprint are written using the Given-When-Then format.

| ID | User Story | Given | When | Then |
| --- | --- | --- | --- | --- |
| US-01 | Patient account registration | a new user opens the registration page | they enter valid name, email, and password and submit | an account is created and a confirmation message is shown |
| US-02 | Secure login with role-based access | a registered user opens the login page | they enter correct email and password | they are logged in and directed to their role-based dashboard (patient, doctor, or admin) |
| US-03 | Doctor sets available time slots | a doctor is logged in | they select available dates and times and save | the slots appear as bookable for patients |
| US-04 | Patient books an appointment | a patient searches for a doctor by specialty | they select an available time slot and confirm booking | the appointment is booked and a confirmation notification is sent |
| US-05 | Real-time video consultation | an appointment time has arrived | the patient and doctor click 'Join Call' | a secure encrypted video session starts between them |
| US-06 | Doctor adds consultation notes | a video consultation has ended | the doctor enters diagnosis notes and saves | the notes are added to the patient's medical record |
| US-07 | Digital prescription creation | a consultation is complete | the doctor fills in medicine name, dosage, and duration | a digital prescription is generated and shared with the patient |
| US-08 | Online payment for consultation | a patient has selected an appointment slot | they choose a payment method and complete payment | the appointment is confirmed and a receipt is generated |
| US-09 | Appointment reminder notification | an appointment is booked | the scheduled time is 30 minutes away | the patient and doctor both receive a reminder notification |

# 4. Product Backlog (Prioritized)

The product backlog below lists all user stories, ordered by business value and dependency. High priority items are needed first because later features (such as video consultation and prescriptions) depend on them.

| ID | User Story | Priority | Story Points |
| --- | --- | --- | --- |
| US-01 | Patient account registration | High | 3 |
| US-02 | Secure role-based login | High | 5 |
| US-03 | Doctor sets available time slots | High | 5 |
| US-04 | Patient books an appointment | High | 8 |
| US-05 | Real-time video consultation | High | 13 |
| US-06 | Doctor adds consultation notes (EMR) | Medium | 8 |
| US-07 | Digital prescription creation | Medium | 5 |
| US-08 | Online payment for consultation | High | 8 |
| US-09 | Appointment reminder notification | Medium | 3 |
| US-10 | Patient views past medical records | Low | 5 |
| US-11 | Admin manages user accounts | Medium | 5 |
| US-12 | Admin views system usage reports | Low | 5 |

# 5. Sprint Backlog (Sprint 1)

Sprint 1 duration: 2 weeks. The five highest priority user stories are selected for this sprint and divided into development tasks.

| Story | Task | Owner | Est. Hours |
| --- | --- | --- | --- |
| US-01 | Design registration form (UI) | Frontend Dev | 6 |
| US-01 | Build registration API and database table | Backend Dev | 8 |
| US-02 | Implement login with role-based access control | Backend Dev | 10 |
| US-02 | Build role-based dashboard views | Frontend Dev | 8 |
| US-03 | Build doctor availability calendar | Full-stack Dev | 10 |
| US-04 | Build doctor search and filter by specialty | Frontend Dev | 8 |
| US-04 | Build appointment booking API | Backend Dev | 10 |
| US-05 | Integrate video call SDK | Full-stack Dev | 16 |
| US-05 | Test video call encryption and stability | QA Engineer | 8 |
| US-08 | Integrate payment gateway | Backend Dev | 10 |
| US-08 | Build payment confirmation and receipt screen | Frontend Dev | 6 |

# 6. Story Point Estimation

Story points are estimated using the Fibonacci sequence (1, 2, 3, 5, 8, 13) through Planning Poker. Each number reflects the effort and complexity of a story compared to others, not the exact number of hours.

| Story | Points | Justification |
| --- | --- | --- |
| US-01 | 3 | Simple form with standard validation; low complexity, well understood by the team. |
| US-02 | 5 | Requires secure login plus role-based access logic for three different user types. |
| US-03 | 5 | Calendar and slot management logic adds moderate complexity. |
| US-04 | 8 | Depends on doctor availability data and involves search, filter, and booking logic together. |
| US-05 | 13 | Video call integration is the most complex feature; needs encryption, third-party SDK, and stability testing. |
| US-08 | 8 | Payment gateway integration involves external service, security, and error handling. |

# 7. Sprint Goal and Expected Deliverables

## 7.1 Sprint Goal

By the end of Sprint 1, patients should be able to register, log in, search for a doctor, book an appointment, pay the consultation fee, and join a secure video consultation with the doctor.

## 7.2 Expected Deliverables

- A working patient and doctor registration and login system with role-based access.

- A doctor availability calendar and appointment booking flow.

- A functional online payment flow for consultation fees.

- A secure, encrypted real-time video consultation feature.

- Basic notification for appointment confirmation.

These deliverables cover the core path a patient needs to complete a virtual consultation, forming the foundation for later sprints covering medical records, prescriptions, and admin reporting features.

# 8. Risks and Mitigation Plan

Sprint 1 introduces several technical and operational risks that could affect delivery of the core patient-to-doctor consultation flow. The risks below are ranked by their potential impact on the sprint goal, along with the mitigation steps the team will take to reduce their likelihood or impact.

## 8.1 Key Risks

- Video call SDK integration (US-05) is the highest point-estimate story and the most likely source of schedule slippage.

- Payment gateway integration depends on a third-party provider's sandbox availability and approval turnaround.

- Storing medical records and consultation data introduces healthcare data privacy and compliance obligations.

- Role-based access control spans three user types, raising the chance of permission gaps if not tested thoroughly.

## 8.2 Mitigation Strategies

- Start video call SDK integration on day one of the sprint and run a technical spike before committing to the final approach.

- Confirm payment gateway sandbox access during sprint planning, not after the sprint has started.

- Encrypt medical records at rest and in transit, and review storage design against applicable healthcare data regulations before EMR work begins.

- Write dedicated QA test cases for each of the three roles to verify that dashboard and data access match the intended permissions.

These mitigations will be reviewed at the sprint retrospective and carried forward into Sprint 2 planning where relevant.